# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS70508 |
| Project Name | Learn Hub : Your Center for Skill Enhancement |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As a user, I can register using name, email and password. | 2 | High | Self |
| Sprint-1 |  | USN-2 | As a user, I can login using email and password. | 2 | High | Self |
| Sprint-1 | Course Management | USN-3 | As admin, I can create courses. | 3 | High | Self |
| Sprint-2 | Enrollment Module | USN-4 | As a user, I can enroll in courses. | 3 | High | Self |
| Sprint-2 | Learning Module | USN-5 | As a user, I can watch course videos. | 3 | High | Self |
| Sprint-2 |  | USN-6 | As a user, I can track my course progress. | 3 | Medium | Self |
| Sprint-3 | Certificate Module | USN-7 | As a user, I can download certificate after completion. | 5 | High | Self |
| Sprint-3 | Dashboard | USN-8 | As a user, I can view enrolled courses in dashboard. | 3 | Medium | Self |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 01 Feb 2026 | 06 Feb 2026 | 7 | 06 Feb 2026 |
| Sprint-2 | 9 | 6 Days | 08 Feb 2026 | 13 Feb 2026 | 9 | 13 Feb 2026 |
| Sprint-3 | 8 | 6 Days | 14 Feb 2026 | 19 Feb 2026 | 8 | 19 Feb 2026 |

## Velocity:

Total Story Points = 7 + 9 + 8 = 24

Number of Sprints = 3

Velocity = 24 / 3 = 8 Story Points per Sprint

## Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is used in Agile methodology to track sprint progress and measure remaining story points over time.

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/tutorials/burndown-charts